Amendment to EBTJV project Restoring Habitat Connectivity in the Bobbs Creek Watershed, PA Under the EBTJV

We have been able to leverage more funding from the USFS Allegheny National Forest through stewardship timber sales for brook trout habitat restoration.  With the combined sources of funding, we would like to add the replacement of an additional culvert with an open-bottom culvert.  The additional work will take place in Shingle Mill Hollow, also on the Allegheny National Forest in the upper Allegheny River watershed.

Some of the awarded funds ($12,550) for the Bobbs Creek project will continue to be used for monitoring and assessment of the effects of culvert replacement on brook trout populations in both Bobbs Creek and in Shingle Mill Hollow.  The remainder of awarded funds ($37,450) will be combined with matching funds from the USFS and National Fish Passage Program (via Lower Great Lakes FRO), and used for replacement of the culverts.  The combined funding sources will allow for the replacement of three culverts and the opening of a total of 5.0 miles of tributary habitat to fish passage.

Location of Shingle Mill Hollow culvert replacement: 41.918º, -78.842º

Revised Budget

| Activity | NFHAP Request | Acres/Miles Affected |
| --- | --- | --- |
| Brook trout population monitoring | $12,550 | 3.8 miles in Bobbs Creek; 1.2 miles in Shingle Mill Hollow |
| Shingle Mill Hollow Replacement | $37,450 | 1.2 miles of tributary habitat opened to fish passage |
| Total | $50,000 | 5.0 miles |